EECS 581: Software Engineering II

Team Meeting Log

Complete one log for every team meeting, including meetings you hold on your own outside the weekly standup. Store completed logs in teams GitHub repository.

| Team # | 25 |
| --- | --- |
| Date | 10/16/2026 |
| Time (start – end) | 8:45 – 10:40am |
| Location | Eaton 3001 |
| Meeting objective | Demo Project 2 & Launch Project 3 Requirements |

Attendance

List every team member. Mark present or absent, and note the reason for any absence.

| # | Team member | Present | Absent | Reason if absent |
| --- | --- | --- | --- | --- |
| 1 | Christopher Brush | x |  |  |
| 2 | Forest Denton |  | x | Enrollment meeting |
| 3 | Wyatt Payne | x |  |  |
| 4 | Ruben Pino-Martinez | x |  |  |
| 5 | Daniel Van Dalsem | x |  |  |
| 6 | Johney Makeen | x |  |  |
| 7 | Hannah Prosch | x |  |  |
| 8 | Ian (Eden) Ruebelmann | x |  |  |

1. Task Completion Confirmation

What each member committed to at the last meeting, and where it stands now. Use: Completed / In progress / Not started.

| Team member | Task assigned last meeting | Status |
| --- | --- | --- |
| Daniel | Complete Debugging, commenting, and merge branch | Complete |
| Wyatt | Fix the Tag-Team Functionality to meet specifications | Complete |
| Forest | Add code comments, following Eden’s template | Complete |
| Ruben | Add code comments, following Eden’s template | Complete |
| Chris | Add code comments, following Eden’s template | Complete |
| Hannah | Complete and submit 10/9 meeting log | Complete |
| Eden | Handle edge case for flagging in hard mode | Complete |

2. Discussion Summary and Decisions Made

What the team discussed and what you decided. Record decisions clearly enough that an absent teammate could catch up from this alone.

We started the meeting off with the P2 Minesweeper demo. We learned that the AI solving implementation was incorrect, and it was supposed to show a step, delay, then show another step, instead of solving it all outright. Our TA Sherri said that if the AI modes were implemented correctly, this mistake shouldn’t cause us to loose too many points. We discussed our idea for the P3 Wordle game. We decided on some additional features we want to try to add to the project, and completed the documentation for Requirements that is due on this Sunday. We added at least 3 reference stories per pool, and classified their difficulty as a team. Next, we went on to write the requirements stack, and used our knowledge of the agile reference stories to assign story points to each, and prioritize them. The team agreed to keep Johney as the project manager, and Hannah in charge of documentation.

3. Roadblocks and Impediments

Anything slowing the team down — technical problems, unclear requirements, dependencies, scheduling. Note who is affected and what the team plans to do about it.

None of the members of our team understood that the AI solving implementation for P2 Minesweeper was supposed to use a delay to show the game being played out. In the future, we know to ask additional questions to ensure we are understanding the project requirements, when they are a bit unclear. Some team members voiced a preference for Python instead of JavaScript for this project, so we plan on discussing this during the next meeting (not all team members were present to discuss).

4. Tasks Allocated for Next Meeting

Every task needs a named owner and a due date. “The team will work on the UI” is not a task.

| Owner | Task | Due date | Est. hours |
| --- | --- | --- | --- |
| Wyatt | Completing P3: Requirements documentation | 10/16 | 1 |
| Hannah | Completing P3: Requirements documentation | 10/16 | 1 |
| Ian (Eden) | Completing P3: Requirements documentation | 10/16 | 1 |
| Daniel | Completing P3: Requirements documentation | 10/16 | 1 |
| Johney | Completing P3: Requirements documentation | 10/16 | 1 |
| Chris | Completing P3: Requirements documentation | 10/16 | 1 |
| Ruben | Completing P3: Requirements documentation | 10/16 | 1 |

5. Person-Hours Logged This Week

Required for the project documentation grade. Record actual hours spent on coding, testing, meetings, and documentation — excluding EECS 581 lectures. Keep this current every week; it cannot be reconstructed accurately at the end of the sprint.

| Team member | Work performed (day by day) | Hours |
| --- | --- | --- |
| Wyatt | Meeting & Completing P3: Requirements documentation (10/16) (1.92 hours) | 1.92 |
| Hannah | Set up GitHub repository and send collaboration invites, create spreadsheets for requirements due on Sunday (10/14) (0.25 hour) Wrote 14 of the Agile Reference stories from EECS 348 & EECS 581 (10/15) (1 hour) Meeting & Completing P3: Requirements documentation (10/16) (1.92 hours) | 3.17 |
| Ian (Eden) | Meeting & Completing P3: Requirements documentation (10/16) (1.92 hours) | 1.92 |
| Forest |  | 0 |
| Daniel | Meeting & Completing P3: Requirements documentation (10/16) (1.92 hours) | 1.92 |
| Johney | Meeting & Completing P3: Requirements documentation (10/16) (1.92 hours) | 1.92 |
| Chris | Meeting & Completing P3: Requirements documentation (10/16) (1.92 hours) | 1.92 |
| Ruben | Meeting & Completing P3: Requirements documentation (10/16) (1.92 hours) | 1.92 |
| Team total this week |  | 14.69 |